OJT
PRODUCT
REQUIREMENTS
DOCUMENT

| Project Information | Details |
| --- | --- |
| Student Name(s) | Varun Yadav, Shourya Singh |
| Roll No(s) | PST-25-0110, PST-25-0265 |
| Year & Section | 2026, Batch A and C |
| Project Title | AI Invoice Fraud Detector |
| Project Type | Application Developer / Product Developer / GenAI |
| Technology Stack | React, FastAPI, PostgreSQL, LangGraph, RAG, Tailwind CSS, React Query |

Product Goal

Create an AI-powered invoice fraud detection workspace that converts invoice documents into structured financial evidence, detects fraud indicators, and provides an explainable risk assessment and recommendation for human review. The system combines deterministic validation, historical analysis, retrieval-augmented knowledge, and LangGraph-based AI reasoning while keeping the final decision with an authorized human reviewer.

Feature Priorities

| Feature | Priority |
| --- | --- |
| Authentication and role management | Must |
| Invoice upload | Must |
| Invoice extraction / OCR | Must |
| Invoice CRUD and validation | Must |
| Duplicate detection | Must |
| Vendor and historical analysis | Must |
| Fraud rules and anomaly signals | Must |
| AI-assisted fraud analysis | Must |
| RAG evidence retrieval | Must |
| Risk scoring and explanation | Must |
| Human review / final decision | Must |
| Audit trail | Must |
| Analytics dashboard | Should |
| Advanced anomaly detection | Could |
| Notifications | Could |

User Stories

US-001

As a finance user, I want to upload an invoice so that I can start the fraud detection and verification process.

Acceptance criteria

A unique invoice record is created.

Upload and processing status is visible.

Invalid or unsupported files are rejected.

Supported invoice file types are validated.

US-002

As a finance user, I want invoice information to be extracted and structured so that I can review the invoice data.

Acceptance criteria

Required fields are validated.

Extracted fields are stored in the database.

Line-item information is extracted where available.

Invoice metadata is extracted from the uploaded document.

US-003

As a finance analyst, I want fraud indicators to be identified so that suspicious invoices can be investigated.

Acceptance criteria

Historical/anomaly signals are included in the analysis.

Tax/GST, totals, dates, and required fields are validated.

Vendor, amount, and date patterns are checked.

Similar invoice identifiers can be flagged.

Duplicate invoice numbers are detected.

US-004

As a finance analyst, I want vendor and invoice history analysis so that unusual financial behavior can be identified.

Acceptance criteria

Historical patterns are available to the fraud analysis workflow.

Suspicious payment or bank-account changes can be identified.

New or unverified vendors can be flagged.

Invoice amounts can be compared with vendor history.

US-005

As a finance analyst, I want an explainable AI fraud assessment so that I understand why an invoice was considered risky.

Acceptance criteria

Uncertainty is communicated when evidence is insufficient.

AI explanations are grounded in invoice data, detected signals, or retrieved context.

RAG retrieves relevant business rules or knowledge.

Fraud flags and supporting evidence are displayed.

The system generates a risk score and risk level.

US-006

As a reviewer, I want to approve, reject, or request further review of an invoice so that human judgment is preserved.

Acceptance criteria

The final decision is stored with the analysis.

Manual overrides require a reason where appropriate.

The decision can be approve, reject, or further review.

Authorized reviewers can make the final decision.

US-007

As an auditor, I want analysis and decision history so that the workflow is traceable.

Acceptance criteria

Previous analysis and decision history can be reviewed.

Important user and system actions are recorded.

Reviewer decisions are stored.

Fraud analysis results are stored.

Product States

The invoice follows the primary workflow below:

DRAFT → DOCUMENTS_UPLOADED → PROCESSING → ANALYSIS_READY → UNDER_REVIEW → DECIDED

Failure state: PROCESSING_FAILED

Product Principles

Security by design.

Every AI output is traceable to invoice data, detected signals, or retrieved knowledge.

No unsupported fraud claims.

Clear uncertainty.

Deterministic checks first.

Human-in-the-loop.

Evidence before explanation.

# 1. Problem Solving

## 1.1 What is the problem statement in your own words?

Businesses process a large volume of invoices from different vendors and formats. Manual invoice verification can require checking vendor details, invoice numbers, amounts, tax information, payment details, previous invoices, and internal policies across multiple systems. This makes the process slow and increases the chance of missing duplicate invoices, abnormal amounts, vendor inconsistencies, tax mismatches, suspicious vendor activity, or other fraud indicators.

The proposed system addresses this problem by converting invoices into structured information and combining deterministic validation, historical analysis, AI-assisted reasoning, and retrieval of relevant business knowledge. Instead of replacing human reviewers, the system provides a risk score, detected fraud indicators, supporting evidence, and an explainable recommendation so that finance teams can make faster and more informed decisions.

## 1.2 Why does this problem exist or matter?

Invoice fraud and payment errors can directly affect business finances and operational efficiency. Traditional rule-based checks are useful for deterministic cases but may not provide enough context when several weak signals occur together. At the same time, fully manual review does not scale efficiently as invoice volume grows.

The problem matters to finance teams, accounts-payable personnel, auditors, and business decision-makers who need a reliable way to prioritize suspicious invoices while maintaining human control over final decisions. An evidence-based workflow can reduce repetitive review effort, improve consistency, and create a traceable audit history.

## 1.3 Key inputs and expected outputs:

| Input | Process | Expected Output |
| --- | --- | --- |
| Invoice PDF/image and extracted fields | OCR/extraction, normalization and validation | Structured invoice record |
| Vendor details and invoice history | Duplicate detection and historical comparison | Fraud flags / anomaly indicators |
| Business rules and knowledge documents | RAG retrieval and AI reasoning | Evidence-backed explanation |
| Fraud signals | Risk scoring and decision workflow | Risk score / level / recommendation |
| Reviewer decision and reason | Audit logging | Traceable decision history |

# 2. End Users / Potential Users

## Category 1: Core Users (Daily Users)

Finance and accounts-payable teams responsible for reviewing and approving invoices.

Finance managers who need to prioritize high-risk invoices and review recommendations.

Accounts-payable analysts who process vendor invoices and investigate suspicious cases.

Internal auditors who need evidence, analysis history, and decision traceability.

## Category 2: Supporting / Administrative Users

System administrators responsible for users, roles, access control, and configuration.

Business owners or compliance teams who maintain fraud rules and knowledge-base content.

Developers and project maintainers responsible for testing, deployment, monitoring, and future extension.

Researchers or evaluators assessing AI-assisted fraud detection and explainability.

# 3. Functional Scope

The following defines the actual 8-week MVP. Features not listed here are treated as Stretch Goals.

## 3.1 Authentication and Role Management

User registration and secure login.

JWT-based authentication.

Role-based access for ADMIN, FINANCE_MANAGER, and EMPLOYEE.

Protected invoice, analysis, and decision endpoints.

## 3.2 Invoice Management

Upload supported invoice documents.

Extract and store invoice metadata and line-item information.

Create, view, update, and delete invoice records where permitted.

Display invoice processing status and analysis status.

Maintain invoice history and searchable records.

## 3.3 Fraud Detection

Detect duplicate invoice numbers and highly similar invoice identifiers.

Detect vendor + amount + date repetition and suspicious historical patterns.

Compare invoice amounts against vendor history.

Flag new or unverified vendors.

Check bank-account changes and inconsistent payment details.

Validate tax/GST fields, dates, totals, and required fields.

Combine deterministic rules with historical/anomaly signals.

## 3.4 AI-Assisted Fraud Analysis

Use LangGraph to orchestrate the fraud-analysis workflow.

Use specialized agents for invoice analysis, duplicate detection, vendor risk, policy/rule analysis, RAG retrieval, risk scoring, and final decision support.

Use RAG to retrieve relevant business rules, policies, and knowledge before generating explanations.

Generate human-readable explanations linked to available invoice data, detected signals, and retrieved context.

Return uncertainty or insufficient-evidence indicators instead of inventing unsupported conclusions.

## 3.5 Human Review and Decision

Display risk score, risk level, fraud flags, evidence, and AI explanation.

Allow an authorized reviewer to approve, reject, or request further review.

Require a reason for manual override or final decision where appropriate.

Store decision history for auditability.

## 3.6 Analytics and Audit

Dashboard showing invoice volume, risk distribution, fraud alerts, and review status.

Track analysis outcomes and decision history.

Maintain audit logs for important user and system actions.

## 3.7 Documentation and Developer Support

Maintain PRD, HLD, API documentation, database documentation, and setup instructions.

Provide test cases and evaluation methodology.

Maintain repository structure suitable for future extension and deployment.

# 4. System & Design Thinking

## 4.1 Sketch or describe your app flow / pipeline:

The system follows a modular architecture in which document processing, deterministic fraud checks, historical analysis, AI orchestration, RAG retrieval, risk scoring, and human decision-making are separated into clear stages.

## System Flow:

User Login → Invoice Upload → Document Extraction/OCR → Field Validation → Database Storage → Fraud Rules & Duplicate Checks → Vendor/History Analysis → RAG Retrieval → LangGraph Multi-Agent Analysis → Risk Scoring → Explanation → Human Review → Final Decision → Audit Log → Analytics Dashboard

## 4.2 Key inputs and outputs across the workflow:

| Stage | Key Input | Expected Output |
| --- | --- | --- |
| Upload | Invoice document | Stored document + processing job |
| Extraction | PDF/image | Structured invoice fields |
| Validation | Structured fields | Validation results |
| Fraud Engine | Invoice + vendor history | Fraud flags / anomaly signals |
| RAG | Knowledge-base query | Relevant evidence/context |
| Agents | Signals + context | Analysis and explanation |
| Scoring | Fraud signals | Risk score and risk level |
| Review | Analysis result | Human decision + reason |

## 4.3 What data structures or algorithms are central to this project?

## Data Structures

Relational tables for users, vendors, invoices, invoice items, fraud analysis, fraud flags, decisions, and audit logs.

Objects / dictionaries for normalized invoice fields and agent state.

Lists for invoice line items, fraud signals, retrieved documents, and agent outputs.

Hash/index-based lookup for duplicate invoice and vendor checks.

Vector representations for semantic retrieval in the RAG pipeline.

Graph state for LangGraph agent orchestration.

## Core Algorithms / Logic

Field validation and normalization.

Exact and similarity-based duplicate detection.

Historical amount/frequency comparison for vendor anomalies.

Rule-based fraud scoring.

Evidence retrieval using vector similarity search.

LLM reasoning over structured signals and retrieved context.

Weighted risk-score aggregation and risk-level classification.

## 4.4 How will you test correctness or performance?

## Functional Testing

Verify registration, login, JWT validation, and role permissions.

Test invoice upload, extraction, CRUD, and processing-status transitions.

Test each deterministic fraud rule with positive and negative cases.

Verify vendor-history and duplicate detection results.

Verify RAG retrieval returns relevant policy/knowledge context.

Verify LangGraph workflow completes expected nodes and outputs.

Verify reviewer decisions and audit logs are stored correctly.

## Integration Testing

Verify communication between frontend and FastAPI backend.

Verify backend communication with PostgreSQL.

Verify invoice processing pipeline from upload to analysis.

Verify fraud engine, RAG layer, agents, risk scoring, and decision workflow.

Validate complete end-to-end invoice review flow.

## Performance / Reliability Testing

Measure invoice upload and processing latency.

Measure API response time for common endpoints.

Measure AI analysis response time.

Test repeated invoice analysis and concurrent requests where applicable.

Simulate extraction failure, AI-service failure, and invalid invoice data.

Verify safe failure and useful error reporting.

## Success Criteria

The project will be considered successful if it can reliably process supported invoices, identify defined fraud indicators, produce a risk score and evidence-backed explanation, allow a human reviewer to make a final decision, and preserve the complete analysis and decision history.

# 5. Timeline & Milestones

| Week | Deliverables | Mentor Checkpoint |
| --- | --- | --- |
| Week 1 | Project planning, PRD/HLD, repository setup, database design, environment setup | Requirements and architecture reviewed |
| Week 2 | Authentication, roles, base React frontend, FastAPI backend, PostgreSQL integration | Login and base flow working |
| Week 3 | Invoice upload, extraction/OCR, invoice CRUD, validation | Invoices become structured records |
| Week 4 | Duplicate detection, vendor checks, historical analysis, fraud rules | Core fraud engine working |
| Week 5 | RAG pipeline, embeddings/retrieval, LangGraph agent workflow | Grounded AI analysis working |
| Week 6 | Risk scoring, explanations, human decision, audit trail | End-to-end review flow working |
| Week 7 | Analytics dashboard, testing, bug fixing, UX polish, security review | MVP stable and evaluation-ready |
| Week 8 | Deployment, documentation, final report, demo, Git cleanup, final testing, viva prep | Submission-ready |

# 6. Risks & Dependencies

## 6.1 What is the hardest part technically right now?

The most challenging aspects are building a reliable invoice extraction pipeline for different document formats, designing fraud rules that identify meaningful suspicious behavior without producing excessive false positives, and integrating multiple AI agents while keeping their outputs grounded in structured invoice evidence and retrieved knowledge. Managing asynchronous processing and failure handling is another important engineering challenge.

## 6.2 What dependencies or help do you need from mentors?

Review of the overall architecture and separation between deterministic fraud checks and AI reasoning.

Guidance on defining meaningful fraud labels, benchmark cases, and evaluation methodology.

Feedback on risk-score weights and thresholds.

Review of database design, API security, authentication, and deployment decisions.

Advice on reducing false positives and handling uncertain AI outputs.

Periodic code reviews and feedback on documentation, testing, and presentation.

# 7. Evaluation Readiness

## 7.1 How will you prove that your project “works”?

The project will be demonstrated through practical end-to-end invoice cases rather than only theoretical explanations. A reviewer will be able to upload an invoice, observe extraction and validation, inspect fraud flags and supporting evidence, view the AI-generated analysis, and record a final decision. Screenshots, test cases, API results, GitHub repository, deployment link (when available), and a demo video will provide additional evidence.

The evaluation set should contain representative legitimate invoices and fraud/anomaly cases covering duplicates, unusual amounts, vendor inconsistencies, tax mismatches, missing fields, and other defined rules. Where publicly available datasets do not contain suitable fraud labels, synthetic or manually labeled benchmark cases should be used and documented.

## 7.2 What success metric or goal will you aim for?

Core invoice upload → extraction → analysis → review workflow works end-to-end.

100% pass rate on deterministic rule unit tests for defined expected cases.

Fraud-detection precision/recall/F1 reported on the chosen labeled benchmark.

Measured processing and API latency for representative invoice sizes.

AI explanations are grounded in invoice fields, fraud signals, or retrieved knowledge.

Zero unauthorized access to protected invoice and decision endpoints in security tests.

Complete audit trail for important analysis and decision actions.

All MVP features and project documentation completed within the 8-week timeline.

# 8. Stretch Goals

The following features are future enhancements and are not part of the Minimum Viable Product. They will be attempted only after the core workflow is stable.

## 8.1 AI & Intelligence

Advanced anomaly-detection model trained on a larger labeled invoice dataset.

Learning-based vendor risk profiling.

Multi-model support for different LLM providers.

Confidence calibration and explanation-quality scoring.

Human feedback loop to improve fraud rules and AI analysis.

Agentic investigation that requests additional evidence when required.

## 8.2 Document Intelligence

Support for a wider range of invoice layouts and languages.

Improved OCR for low-quality scans.

Automatic table/line-item extraction with stronger validation.

Cross-document matching against purchase orders, receipts, and contracts.

## 8.3 User Experience

Advanced filters and saved investigation views.

Real-time notifications for high-risk invoices.

Customizable dashboards and themes.

Bulk invoice upload and batch analysis.

Exportable fraud-analysis reports.

## 8.4 Enterprise Features

Multi-tenant organization support.

Advanced approval workflows.

Integration with ERP/accounting platforms.

Configurable policy/rule management UI.

Fine-grained audit and compliance reporting.

# 9. Responsibilities

| Responsibility Area | Student | Mentor / Review |
| --- | --- | --- |
| Project planning, PRD and requirements | Varun Yadav, Shourya Singh |  |
| HLD, architecture and database design | Varun Yadav, Shourya Singh |  |
| Frontend / React UI | Varun Yadav, Shourya Singh |  |
| Backend / FastAPI / API development | Varun Yadav, Shourya Singh |  |
| PostgreSQL schema and data layer | Varun Yadav, Shourya Singh |  |
| Invoice extraction and validation | Varun Yadav, Shourya Singh |  |
| Fraud rules and duplicate detection | Varun Yadav, Shourya Singh |  |
| RAG knowledge pipeline | Varun Yadav, Shourya Singh |  |
| LangGraph multi-agent workflow | Varun Yadav, Shourya Singh |  |
| Risk scoring and explanation | Varun Yadav, Shourya Singh |  |
| Testing, debugging and security | Varun Yadav, Shourya Singh |  |
| Deployment and documentation | Varun Yadav, Shourya Singh |  |
| Final integration, demo and viva | Varun Yadav, Shourya Singh |  |

# 10. Project Principles

Evidence before explanation: AI outputs should be supported by available invoice data or retrieved knowledge.

Human-in-the-loop: the system assists review; authorized humans retain final decision authority.

Deterministic checks first: known business rules should not be delegated unnecessarily to an LLM.

Traceability: analysis, evidence, recommendations, and decisions should be auditable.

Safe uncertainty: when evidence is insufficient, the system should communicate uncertainty rather than fabricate conclusions.

Security by design: invoice data, credentials, and AI-service access must be protected.

Signatures (Students):

Mentor:

Approval:                    Date: